Initial Project Planning Template

| Team ID | MCA |
| --- | --- |
| Project Name | Online Learning Engagement and Student Performance Analysis |

Product Backlog, Sprint Schedule, and Estimation

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Understanding | USN-1 | As a developer, I can collect the online learning engagement dataset (student clicks, scores, demographics, and outcomes) from the source system. | 2 | High | Member 1 | 01 sep 2026 | 05 sep 2026 |
| Sprint-1 |  | USN-2 | As a developer, I can review and document the dataset's attributes (gender, region, highest education, engagement level, final result) to understand what each field represents. | 1 | High | Member 2 | 01 sep 2026 | 05 sep 2026 |
| Sprint-1 | Data Cleaning & Preprocessing | USN-3 | As a developer, I can clean the dataset by handling missing values, duplicates, and inconsistent formats before analysis. | 2 | High | Member 1 | 02 sep 2026 | 6 sep 2026 |
| Sprint-1 |  | USN-4 | As a developer, I can derive calculated fields such as risk level, performance level, dropout rate, and pass rate for use in the dashboard. | 2 | Medium | Member 2 | 02 sep 2026 | 06 sep 2026 |
| Sprint-1 | Dashboard Design | USN-5 | As a developer, I can design the dashboard layout with summary cards for Total Students, Average Score, Average Clicks, Dropout Rate, and Pass Rate. | 1 | High | Member 1 | 04 sep 2026 | 08 sep 2026 |
| Sprint-2 | Data Visualization | USN-6 | As a developer, I can build column, pie, and decomposition tree visuals to break down performance and dropout by gender, region, and education level. | 3 | High | Member 2 | 04 sep 2026 | 08 sep 2026 |
| Sprint-2 |  | USN-7 | As a developer, I can add slicers for gender, region, engagement level, and risk level so users can filter the dashboard interactively. | 2 | Medium | Member 1 | 06 sep 2026 | 10 sep 2026 |
| Sprint-2 | Insights & Reporting | USN-8 | As a stakeholder, I can view engagement and performance trends on the dashboard to identify at-risk student segments. | 2 | High | Member 2 | 06 sep 2026 | 10 sep 2026 |
| Sprint-2 |  | USN-9 | As a stakeholder, I can ask natural-language questions about student performance using the Q&A visual. | 1 | Low | Member 1 | 08 sep 2026 | 12 sep 2026 |
| Sprint-2 | Testing & Deployment | USN-10 | As a developer, I can validate the dashboard's figures against the source dataset and publish the report for stakeholders to access. | 2 | High | Member 2 | 08 sep 2026 | 12 sep 2026 |