Initial Project Planning Template

| Team ID | MCA |
| --- | --- |
| Project Name | Online Learning Engagement and Student Performance Analysis |

Product Backlog, Sprint Schedule, and Estimation

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a data analyst, I can identify relevant datasets containing student engagement and academic performance information so that I can begin the analysis. | 2 | High | Team Members | 01 Sep 2026 | 05 Sep 2026 |
| Sprint-1 | Data Collection | USN-2 | As a data analyst, I can collect student information such as login frequency, study time, course activity, assignment completion, quiz scores, and final grades. | 3 | High | Team Members | 01 Sep 2026 | 05 Sep 2026 |
| Sprint-2 | Data Cleaning & Preparation | USN-3 | As a data analyst, I can identify and handle missing values in the student dataset. | 2 | High | Team Members | 02 Sep 2026 | 06 Sep 2026 |
| Sprint-1 | Data Collection | USN-4 | As a data analyst, I can evaluate the collected dataset for completeness, accuracy, consistency, and relevance. | 2 | High | Team Members | 02 Sep 2026 | 06 Sep 2026 |
| Sprint-1 | Data Collection | USN-5 | As a data analyst, I can document the data sources and important variables required for the project. | 1 | Medium | Team Members | 04 Sep 2026 | 08 Sep 2026 |
| Sprint-2 | Data Cleaning & Preparation | USN-6 | As a data analyst, I can remove duplicate and inconsistent records from the dataset. | 2 | High | Team Members | 04 Sep 2026 | 08 Sep 2026 |